VirtualQ – Agile Project Setup Document

38. Agile Board Setup

The VirtualQ Virtual Bank Queue management System was set up on Trello / Jira to create a new Agile board.

The following columns are found in the board:

- Backlog

- To‑Do

- In‑Progress

- Review / Testing

- Done

This framework helps in the easy visualization of project activities in progress.

39. Swimlanes Configuration

The Agile board has been configured with swimlanes to divide various work categories:

- User Interface Tasks

- Backend Simulation Tasks

- Admin Panel Tasks

- Testing Tasks

- Documentation Tasks

This assists the team to easily keep track of work by type.

40. User Story Creation

One hundred and fifty to two hundred user stories were written and all the user stories were written according to INVEST principle.

Sample User Stories:

- As a client, I want to see the local banks to be able to select the most appropriate branch.

- I as a customer would like to be in a virtual queue to ensure that I do not stand in a line.

- Being an employee, I would like to attend to the next customer in order to have the queue flowing properly.

- As an admin, I would desire to be able to view all branches so that I can view what is going on.

- Being a customer, I would like to view my token number to be able to know my position.

- As an employee, I would like to change service status to give the correct information to the customers.

All stories are self-contained, bargainable, useful, estimable, small as well as testable.

41. Epic Creation

The following epics were grouped into major functionalities:

Epic 1 Bank Browsing and Map Interface.

Epic 2: Customer Queue Management.

Epic 3: Staff Operations.

Epic 4: Managerial Surveillance System.

Epic 5: Notification and Status Updates.

Every single epic is a huge functional zone of the VirtualQ system.

42. Epic Breakdown

The different epics were divided into smaller user stories.

Example:

Epic: Queue Management

Story: Join queue

Story: Select service

Story: View waiting time

Story: Display queue length

Story: Leave queue

This facilitates planning and estimation.

43. Story Mapping Workshop

The project team was subjected to a story mapping workshop.

The mapping assisted us in determining:

- User activities

- Essential system features

- Release priorities

- Dependencies between tasks

This was done to provide a common understanding of the interaction of the VirtualQ system with the users.

44. Creation of Story Map Structure.

The Release-1 (MVP) structure was created and included a story map having:

User Action: Open application to see banks to choose a branch to visit to see the status.

Functionality: Map interface, button to join a queue, token generation, display of the waiting time.

MVP Goal: Enabling customers to have a queue and monitor their status.

This is the lowest version of product that can be used.

45. Ready (DoR) CreationDefinition of Ready (DoR) Creation

The DoR checklist was developed as follows:

- User Story written clearly.

- Criteria of acceptance established.

- Dependencies identified.

- UI references prepared (where necessary).

- Story is small (enough to sprint).

- Story is comprehendible to team.

This will guarantee that the work will only start when the requirements are complete.

46. Definition of done (DoD) Creation.

The DoD checklist includes:

- Code implemented

- Code reviewed

- UI/UX verified

- Tested and validated

- No major bugs remain

- Documentation updated

- Moved to “Done” column

This guarantees quality of work done.

47. Backlog Prioritization

The following was used to prioritize the product backlog:

- Business value

- User impact

- Technical complexity

- Dependencies

Tasks of the highest priority in the first sprint are:

- View Banks on Map

- Join Queue

- Display Token & Waiting Time

- Staff Serve‑Next Function

- Admin Monitoring (Basic)