Exercise-4

VirtualQ – Sprint Planning & Backlog Grooming Document

48. Sprint Planning Meeting

The VirtualQ development team held a sprint planning meeting that lasted approximately 60 minutes.

This meeting involved the team reviewing the product backlog and then picking out the most significant user stories, and discussing how they planned to be implemented in the next sprint.

All members knew their sprint cycle duties and work.

49. Sprint Goal Definition

The sprint goal was the following:

“Design the essential queue management system of the VirtualQ system such as customer queue joining, staff queue management, and dashboard monitoring by the administration.

This objective will make sure that the overall working prototype of the system will showcase the core functionality.

50. Capacity Planning

The team accomplished capacity planning worksheet by taking into account:

Number of team members

Available working hours

Task complexity

The team projected that members would be able to work 1012 hours on average on the sprint, which gave an overall sprint backlog of 4012 hours.

51. Story Point Estimation

Planning Poker was used in estimating user stories.

The complexity, effort, and uncertainty were used as the basis of story points.

Example estimates:

View Bank Map – 3 story points

Join Queue – 5 story points

Staff Customer Serve 5 story points.

Admin Dashboard 3 points in story.

This estimation will be used to prioritize and balance the work of sprint.

52. Task Breakdown

All of the chosen user stories were divided into smaller technical tasks that have an estimated time of execution.

Example:

User Story: Join Queue

Tasks:

Design service selection UI-2 hours.

Install token generating logic/logic- 2 hours.

Store queue data in local storage 1 hour

Display waiting time – 1 hour

Total estimated time: 6 hours

53. Backlog Grooming

Backlog grooming was an activity where the team reviewed the future stories and optimized the acceptance criteria.

Activities included:

Clarifying requirements

Revising descriptions of stories.

Removing duplicate tasks

Setting priorities on significant characteristics.

This will have the backlog maintained and will be available to use in the next sprints.

54. Story Splitting

Big user stories were broken down to smaller manageable tasks.

Example:

Original Story:

“Manage Queue System”

Split into:

Join Queue

Display Queue Status

Serve Next Customer

Show Waiting Time

This enables the team to introduce features one by one.

55. Estimate Updates

Better knowledge about the system requirements was used in updating or removing the story point estimates during backlog grooming.

In case a story seemed to be more difficult than originally thought, the team changed the points of the story.

This guarantees proper scheduling of sprints and workload.